# TEMPLATE FOR RETROSPECTIVE TEAM H

## PROCESS MEASURES
### Macro statistics
- Number of stories committed(8) - Number of stories done(8)
- Total points committed(29) - Total points done(29)
- Nr of hours planned(48h35) - Nr of hours spent (42h05)

### Detailed statistics
Hours per task (average: 53min, standard deviation: 43min)

STORY ID	NUMBER OF TASK	POINTS	TOTAL HOURS ESTIMATED	TOTAL HOURS SPENT
14	7	3	7h30	6h40
15	6	5	8h	4h35
16	6	2	5h	5h
17	1	2	45min	20min
18	7	2	6h	4h30
19	5	2	5h30	3h25
20	7	5	7h30	11h35
21	8	8	8h20	6h

Total task estimation error ratio: 1.15

## QUALITY MEASURES
- Unit Testing:
  - Total hours estimated: 7h15
  - Total hours spent: 5h
- E2E testing:
  - Total hours estimated: 3h30
  - Total hours spent: 2h55
- Code review:
  - Total hours estimated: 10h30
Total hours spent: 10h30

## UNIT TESTING COVERAGE

## ASSESSMENT
What caused your errors in estimation (if any)?
Time spent due to refactoring
Unexpected restyling
- What lessons did you learn (both positive and negative) in this sprint?
- Which improvement goals set in the previous retrospective were you able to achieve?
Docker issue has been fixed
Proper clarification of each story before implementing
- Which ones you were not able to achieve? Why?
- Propose 1 or 2 improvement goals for the next sprint and specify how to achieve them (technical tasks, team coordination, etc.)
- One thing you are proud of!!