TEMPLATE FOR RETROSPECTIVE TEAM H

PROCESS MEASURES
Macro statistics
- Number of stories committed(8) - Number of stories done(8)
- Total points committed(29) - Total points done(29)
- Nr of hours planned(48h35) - Nr of hours spent (42h05)

Detailed statistics
Hours per task (average: 53min, standard deviation: 43min)

STORY ID	NUMBER OF TASK	POINTS	TOTAL HOURS ESTIMATED	TOTAL HOURS SPENT
14	7	3	7h30	6h40
15	6	5	8h	4h35
16	6	2	5h	5h
17	1	2	45min	20min
18	7	2	6h	4h30
19	5	2	5h30	3h25
20	7	5	7h30	11h35
21	8	8	8h20	6h

Total task estimation error ratio: 1.15

QUALITY MEASURES
- Unit Testing:
- Total hours estimated: 7h15
- Total hours spent: 5h
- E2E testing:
- Total hours estimated: 3h30
- Total hours spent: 2h55
- Code review:
- Total hours estimated: 10h30
- Total hours spent: 10h30

UNIT TESTING COVERAGE

ASSESSMENT
What caused your errors in estimation (if any)?
- Time spent due to refactoring
- Unexpected restyling
- Unexpected bugfixing

What lessons did you learn (both positive and negative) in this sprint?
- UI/UX is very important. Start think as if you were a stakeholder.

Which improvement goals set in the previous retrospective were you able to achieve?
- Docker issue has been fixed.
- Proper clarification of each story before implementing.
Propose 1 or 2 improvement goals for the next sprint and specify how to achieve them (technical tasks, team coordination, etc.)
- Meet Product Owner requests.
- Improve coordination between team members.

One thing you are proud of!!
- Our application is growing up very well. Team members are improving	their skills and we are proud of it.